SUNOHA CHECKLISTS APP

Feature Tracker & Improvement Log

Version 2.0  |  April 2026  |  Living Document

Update this document after every session. Share with Claude Code at session start.

# 1. Features Built — Complete

All features below are implemented and verified working as of April 2026.

## 1.1 Core Checklist System

| Feature | Details | Status |
| --- | --- | --- |
| Checklist Templates | Admin can create/edit/delete checklist templates with questions | ✅ Done |
| Question Field Types | Text, Number, Date, Yes/No, Inventory Item, Auto-calculate | ✅ Done |
| Auto-ID Generation | GBS-, GB-, RB-, RG- prefixes with date+item+sequence | ✅ Done |
| Approval Gate | Yes/No field marks entry as approved for downstream use | ✅ Done |
| Link to Approved Entries | Dropdown pulls approved entries from source checklist | ✅ Done |
| Auto-fill Mappings | Fields auto-populate from linked source entry | ✅ Done |
| Auto-fill Mapping Builder | Per-question builder in template editor | ✅ Done |
| Formula Fields | Auto-calculate: e.g. Loss = Input - Output | ✅ Done |
| Ideal Formula + Remarks | Set expected value, trigger remark if deviation | ✅ Done |
| Date Comparison Rules | e.g. Harvest date must be before Receipt date | ✅ Done |
| Can Tag To | Limit which destinations a checklist can be tagged to | ✅ Done |
| Source Chain Preview | View full source chain of linked entries | ✅ Done |
| Draft Save | Save partially filled checklist as draft | ✅ Done |
| PWA Support | Install on mobile home screen | ✅ Done |

## 1.2 Production Chain

| Checklist | Inventory Action | Status |
| --- | --- | --- |
| Green Bean QC Sample Check | No inventory (sample reference only) | ✅ Done |
| Green Beans Quality Check | IN → Green Beans inventory | ✅ Done |
| Roasted Beans Quality Check | OUT Green Beans + IN Roasted Beans | ✅ Done |
| Multi-batch Roasting | Multiple source batches per roast session | ✅ Done |
| Grinding & Packing | OUT Roasted Beans + IN Packing Items | ✅ Done |
| Grind Size Classification | Sub-category tracking for grind sizes | ✅ Done |
| Sample Retention Checklist | Reference only, no inventory | ✅ Done |
| Coffee with Chicory Mix | Configurable inventory | ✅ Done |
| Roasted Beans Blending | Configurable | ✅ Done |

## 1.3 Inventory Module

| Feature | Details | Status |
| --- | --- | --- |
| Inventory Categories | Green Beans, Roasted Beans, Packing Items, Others + custom | ✅ Done |
| Inventory Items CRUD | Add/edit/deactivate items with abbreviation | ✅ Done |
| Global Abbreviation Uniqueness | Abbreviations unique across ALL categories | ✅ Done |
| Equivalent Items Linking | Link same ingredient across categories | ✅ Done |
| Inventory Ledger | Every IN/OUT/ADJUSTMENT logged with balance | ✅ Done |
| Ledger Category Column | Category column on every ledger row | ✅ Done |
| Manual Adjustments | Admin can add/reduce stock with reason | ✅ Done |
| Low Stock Alerts | Warning when stock below minimum | ✅ Done |
| Item Ledger View | Full transaction history per item | ✅ Done |
| Classification System | Roast Degree + Grind Size sub-categories | ✅ Done |
| Classification CRUD | Add/edit/deactivate from Settings | ✅ Done |
| Classification on Ledger | classification_id on every relevant ledger entry | ✅ Done |

## 1.4 Orders Module

| Feature | Details | Status |
| --- | --- | --- |
| Create Orders | Multi-blend line items per order | ✅ Done |
| Order Status Workflow | 5 stages from 'not roasted' to 'delivered' | ✅ Done |
| Blend Line Tagging | Tag checklist entries to blend ingredients | ✅ Done |
| Mixed Blend Toggle | Tag pre-blended stock as combined entry | ✅ Done |
| Order Badge / Hyperlink | Clickable order badge showing full order details | ✅ Done |
| Delivered Orders Filtered | Delivered/cancelled not in tag dropdowns | ✅ Done |
| Order Preview Modal | Full order details on badge click | ✅ Done |

## 1.5 Blends Module

| Feature | Details | Status |
| --- | --- | --- |
| Blend CRUD | Create/edit/deactivate blends with recipes | ✅ Done |
| Component % Validation | Components must sum to exactly 100% | ✅ Done |
| Customer-specific Blends | Blend linked to specific customer or General | ✅ Done |
| Blend in Order Creation | Select blend when creating order | ✅ Done |
| Blend Preview in Order | Show recipe breakdown + required quantities | ✅ Done |
| Excel Import/Export | Import/export blend data | ✅ Done |
| Delivery Ratio Validation | Tagged quantities must match blend ratios | ✅ Done |

## 1.6 User & Security

| Feature | Details | Status |
| --- | --- | --- |
| Login System | Username + SHA-256 hashed password | ✅ Done |
| Session Tokens | 8-hour auto-logout | ✅ Done |
| Admin / User Roles | Full RBAC throughout app | ✅ Done |
| User Management | Add/edit/deactivate users (admin only) | ✅ Done |
| Person Field Locked | Auto-filled from login, not editable | ✅ Done |
| Password Reset | Admin can reset any user password | ✅ Done |

## 1.7 Data Integrity & Audit

| Feature | Details | Status |
| --- | --- | --- |
| Universal Quantity Validation | Edit/delete blocked if downstream committed | ✅ Done |
| Soft Delete | is_deleted flag, never physical delete | ✅ Done |
| Delete Dependency Check | Block delete if tagged downstream | ✅ Done |
| Inventory Reversal on Delete | Offsetting ledger entries on delete | ✅ Done |
| Audit Log | All edits/deletes/tags logged with before/after | ✅ Done |
| Audit Log Viewer | Filterable viewer in Settings (admin only) | ✅ Done |
| Edit Response | Admin can edit any submission with validation | ✅ Done |
| Text-key Field Matching | View/edit mode matches by field name not position | ✅ Done |

## 1.8 UI/UX

| Feature | Details | Status |
| --- | --- | --- |
| Searchable Dropdowns | 7 key dropdowns replaced with SearchableDropdown | ✅ Done |
| Fully Allocated Entries | Greyed out, disabled, sorted to bottom | ✅ Done |
| Date Formatting | All dates DD-MM-YYYY consistently | ✅ Done |
| Automated Test Suite | Run Tests button in Settings | ✅ Done |
| Mobile-first Design | Optimized for mobile use | ✅ Done |

# 2. Pending Improvements & Known Issues

## 2.1 High Priority — Fix Required

| # | Issue | Details | Status |
| --- | --- | --- | --- |
| 1 | Dropdown shows wrong available qty | Source batch dropdown shows total_quantity instead of remaining_quantity. Must show remaining after allocations. | 🔴 Pending |
| 2 | Centralized auto-fill mapping builder | Mapping builder on linked source question was replaced with read-only summary. Restore full builder. | 🔴 Pending |
| 3 | Automated test suite | Run Tests button in Settings runs all 12 test cases automatically and cleans up test data | 🔴 Pending |

## 2.2 Medium Priority — Improvements

| # | Feature | Details | Status |
| --- | --- | --- | --- |
| 4 | Blend versioning | Track history of blend recipe changes | 🟡 Future |
| 5 | Blend clone/duplicate | Clone an existing blend as starting point | 🟡 Future |
| 6 | Inventory reconciliation report | Full reconciliation view: Opening + IN - OUT = Current | 🟡 Future |
| 7 | Reports & analytics | Yield ratios, QC pass rates, consumption trends | 🟡 Future |
| 8 | GitHub Pro for team sharing | $4/month for private repo + GitHub Pages | 🟡 When ready |

## 2.3 Low Priority — Nice to Have

| # | Feature | Details | Status |
| --- | --- | --- | --- |
| 9 | Push notifications | Low stock alerts via browser notifications | 🔵 Future |
| 10 | Barcode/QR scanning | Scan batch ID instead of typing | 🔵 Future |
| 11 | Customer portal | Read-only view for clients to see order status | 🔵 Future |
| 12 | Multi-user assignment | Assign specific orders to specific team members | 🔵 Future |
| 13 | Reactivate deactivated blends | Currently no way to reactivate | 🔵 Future |

# 3. Session Log

Track what was done in each session. Update after every deployment.

| Date | Session | What Was Done | Result |
| --- | --- | --- | --- |
| Apr 11 | Initial Build | React app, Google Sheets backend, basic checklists, orders, users, inventory | ✅ Deployed |
| Apr 12 | Core Features | Auto-IDs, inventory linking, quantity tracking, blends module, order status workflow | ✅ Deployed |
| Apr 13-14 | Inventory Module | Full inventory with ledger, equivalent items, low stock alerts, linked dropdowns | ✅ Deployed |
| Apr 15-16 | Bug Fixes | Edit response, formula builder, auto-fill, performance optimization | ✅ Deployed |
| Apr 17 | GitHub Migration | Moved from Netlify to GitHub Pages, private repo setup | ✅ Deployed |
| Apr 18 AM | Increment A | Classifications, global abbreviation uniqueness, quantity validation, edit fixes, dropdown fixes | ✅ Deployed |
| Apr 18 AM | Increment B | Multi-batch roasting, soft delete, audit log, delivered orders fix | ✅ Deployed |
| Apr 18 PM | Increment C | Invoice modal, date formatting, blends audit, person field lock | ✅ Deployed |
| Apr 18 PM | SearchableDropdown | 7 dropdowns replaced, auto-fill mapping builder added | ✅ Deployed |
| Apr 18 PM | Grind Classification | Grind size sub-category added to Grinding checklist | ✅ Deployed |
| Apr 18 PM | Full Audit + Fixes | 12-item audit, 6 high priority fixes: multi-batch save, qty mismatch, soft delete filter, view mode | ✅ Deployed |
| Next Session | Pending | Automated test suite, dropdown remaining qty fix, centralized auto-fill builder | 🔴 Pending |

# 4. Development Process Rules

Follow these rules every session to prevent regressions:

## 4.1 Before Every Session

- Share this document with Claude Code at session start

- Share the PRD document with Claude Code

- State clearly: what feature/fix you want, nothing else

- Ask Claude Code to read both documents before writing any code

## 4.2 After Every Deployment

- Run Tests button in Settings — all 12 must pass

- Do one real end-to-end flow: Sample → Shipment → Roast → Grind → Order → Deliver

- Check Google Sheets: UntaggedChecklists and InventoryLedger after each submission

- Update Session Log in this document

- Update Pending Improvements if anything new found

## 4.3 Prompt Rules

- Max 3 fixes per Claude Code prompt

- Every prompt must end with: 'Syntax check both files and confirm backward compatibility'

- Never combine a new feature with a bug fix in the same prompt

- After every prompt: git add . && git commit && git push before testing

## 4.4 Google Sheets Checks

- After any checklist submit: verify UntaggedChecklists has new row with correct total_quantity

- After any roast submit: verify InventoryLedger has separate OUT (Green Beans) and IN (Roasted Beans) rows

- After any delete: verify is_deleted=true in sheet AND reversal entries in InventoryLedger

- After any edit: verify AuditLog has new entry with before/after JSON

Sunoha Checklists — Feature Tracker v2.0 — Update after every session